GELOS TASK MANAGER

ASSESSMENT BATTLE PLAN

OPORD  |  Build Order  |  Assessment Criteria Mapping

22nd Survey Division  |  PTE WU  |  Vidimus Omnia

Due: 21 April 2026  |  Cert IV Programming  |  Tuesday Class

▶ This is the operations order. Follow the phases in sequence. Each phase is a self-contained deliverable that builds on the last. Don't skip ahead. Don't optimise before it works. Get it functional first, then make it pretty.

SITUATION

Assessment: Build a task management web application called Gelos using HTML, CSS, and JavaScript. The application must demonstrate CRUD operations, data persistence, responsive design, and clean code practices.

Mission

Deliver a fully functional single-page task manager that creates, reads, updates, and deletes tasks, persists data in localStorage, and works on both mobile and desktop browsers. Due 21 April 2026.

What you're assessed on (likely criteria)

| Criteria | What They Want to See | Where in Your Code |
| --- | --- | --- |
| HTML structure | Semantic tags, valid markup, accessibility | index.html |
| CSS styling | Professional layout, responsive, consistent | style.css |
| JavaScript functionality | CRUD operations, event handling, DOM manipulation | script.js |
| Data persistence | localStorage save/load, survives page refresh | script.js (save/load functions) |
| User interface | Forms, inputs, feedback, intuitive flow | All three files |
| Code quality | Comments, naming, indentation, DRY principle | All three files |
| Responsive design | Works on mobile and desktop | style.css (@media queries) |
| Error handling | Validates input, handles edge cases | script.js (trim, empty checks) |

File structure

gelos/

index.html       ← Structure and content

style.css        ← All styling

script.js        ← All functionality

README.md        ← Optional but impressive: project description

Three files. One folder. No frameworks, no libraries, no npm, no build tools. Pure HTML + CSS + JS. That's what they're assessing.

EXECUTION — BUILD PHASES

▶ Seven phases. Each phase ends with a working product. If you run out of time, stop after any phase and you still have something to submit. Phase 1-4 = minimum viable. Phase 5-7 = polish and bonus marks.

PHASE 1: HTML SKELETON (30 mins)

Build the complete HTML structure. No styling, no functionality. Just the bones.

Steps

1. Create index.html with the starter template (Dumbcunt Guide Section 1).

2. Add <header> with <h1>Gelos Task Manager</h1>.

3. Add <main> with two <section> elements: addTaskSection and taskDisplaySection.

4. In addTaskSection: build the form with all inputs (TaskName, Description, Priority, DueDate, Add button).

5. In taskDisplaySection: add search input, priority filter dropdown, empty taskList div.

6. Add <footer> with copyright.

7. Add <link> to style.css in <head>, <script> to script.js at bottom of <body>.

8. Create empty style.css and script.js files.

Checkpoint

Open index.html in browser. You should see an ugly but functional form with all inputs visible. All IDs match your planned JS targets.

▶ Reference: HTML/CSS/JS Dumbcunt Guide Section 7 (Gelos HTML Structure). Copy it. Modify as needed.

PHASE 2: CORE JAVASCRIPT — ADD + DISPLAY (1 hour)

Get tasks appearing on screen. This is the minimum viable product.

Steps

1. Declare let tasks = []; at the top of script.js.

2. Write addTask() function: read inputs, create task object with Date.now() ID, push to array, clear form, call renderTasks().

3. Write renderTasks() function: clear taskList innerHTML, loop tasks with forEach, create div for each, appendChild.

4. Write clearForm() function: reset all input values to empty.

5. Add DOMContentLoaded event listener that calls renderTasks().

6. Add click event listener on addTaskBtn that calls addTask().

Checkpoint

Type a task name, click Add Task. Task card appears on page. Add three tasks. All three visible. Refresh page — they disappear (no persistence yet). That's expected.

▶ Reference: Dumbcunt Guide Section 22 (Gelos Script.js Skeleton). The structure is all there.

PHASE 3: LOCALSTORAGE — PERSISTENCE (30 mins)

Tasks survive page refresh. This is the data persistence requirement.

Steps

1. Write saveTasks(): localStorage.setItem('gelosTasks', JSON.stringify(tasks)).

2. Write loadTasks(): get from localStorage, parse, assign to tasks array.

3. Add saveTasks() call at the end of addTask().

4. Add loadTasks() call in DOMContentLoaded listener, before renderTasks().

Checkpoint

Add three tasks. Refresh the page. Tasks are still there. Open F12 > Application > Local Storage. See 'gelosTasks' key with JSON data.

After Phase 3 you have a submittable product. It creates and displays tasks that persist. Everything from here is improvement.

PHASE 4: DELETE + COMPLETE (45 mins)

Full CRUD minus edit. Delete tasks and toggle completion.

Steps

1. Write deleteTask(id): filter out the task, saveTasks(), renderTasks().

2. Write toggleComplete(id): find task, flip completed boolean, saveTasks(), renderTasks().

3. Add data-id='${task.id}' attributes to delete and complete buttons in renderTasks().

4. Add event delegation on taskList: listen for clicks, check e.target.classList, call deleteTask or toggleComplete with Number(e.target.dataset.id).

5. Add 'completed' class to task cards where task.completed is true.

Checkpoint

Add task > click Done > card shows strikethrough/faded > click Undo > card returns to normal. Click Delete > card disappears. Refresh > changes persist.

▶ Event delegation is critical here. You're putting ONE listener on taskList (the parent), not individual listeners on each button. Because the buttons are created dynamically by renderTasks(), direct listeners would disappear every time you re-render. Reference: Dumbcunt Guide Section 18.

PHASE 5: SEARCH + FILTER (30 mins)

Live search and priority filtering. Makes the app feel professional.

Steps

1. In renderTasks(), BEFORE the forEach loop, get the search term and filter priority values.

2. Filter the tasks array: task.name.toLowerCase().includes(searchTerm) AND (filterPriority === 'all' || task.priority === filterPriority).

3. Add keyup event listener on searchBox that calls renderTasks().

4. Add change event listener on filterPriority that calls renderTasks().

5. Add 'No tasks found' message when filtered array is empty.

Checkpoint

Add five tasks with mixed priorities. Type in search box — list filters live as you type. Select 'High' from dropdown — only high priority tasks show. Clear both — all tasks return.

PHASE 6: CSS STYLING (1-2 hours)

Make it look professional. This is where you go from 'it works' to 'it looks good.'

Steps (in order)

1. CSS Reset: * { margin:0; padding:0; box-sizing:border-box; } + body defaults.

2. Layout: .container with max-width + margin: 0 auto. Header styling.

3. Form styling: inputs get padding, border, border-radius, font-family:inherit. Focus states.

4. Button styling: background #333, color #fff, border-radius, cursor:pointer, hover state.

5. Task cards: white background, border, border-radius, box-shadow, flex layout (space-between).

6. Priority borders: .task-card.high = border-left 4px solid #333, medium = #999, low = #ddd.

7. Completed state: .task-card.completed = opacity 0.6 + text-decoration line-through.

8. Responsive: @media (min-width: 768px) for tablet form layout. Test on mobile.

Checkpoint

Open in Chrome. Looks professional, clean, consistent. Open DevTools (F12) > toggle device toolbar (Ctrl+Shift+M). Test on mobile width. Form stacks vertically. Cards are full width. No horizontal scrolling.

▶ Reference: Dumbcunt Guide Sections 8-14 for every CSS pattern. Copy the card styling from Section 13, form styling from Section 12, reset from Section 8. You've already written it all.

PHASE 7: POLISH + BONUS (remaining time)

Extra features that separate a pass from a distinction.

Polish items

| Feature | How | Time | Impact |
| --- | --- | --- | --- |
| Edit task inline | Populate form with task data, update instead of add | 30 min | High — completes CRUD |
| Sort by due date | tasks.sort() before rendering | 10 min | Medium |
| Task count display | 'Showing 3 of 7 tasks' | 10 min | Medium |
| Confirmation on delete | if(confirm('Delete this task?')) | 5 min | Low but safe |
| Input validation messages | Show 'Task name required' below input | 15 min | High — shows error handling |
| Clear all completed | Button to batch-delete completed tasks | 15 min | Medium |
| Dark mode toggle | Toggle a .dark-mode class on body | 20 min | Low priority, high impression |
| Keyboard shortcuts | Enter to add task | 10 min | Low effort, good UX |
| Code comments | Every function gets a // purpose comment | 15 min | High — explicit assessment criteria |
| README.md | Project description, how to run, features list | 15 min | Professional touch |

▶ Edit task is the highest-value bonus feature. Without it, you have CRD (Create, Read, Delete) but not full CRUD. The U matters. Pattern: click 'Edit' > populate form with existing data > change addTaskBtn text to 'Update Task' > on click, update existing task instead of creating new one > reset form and button text.

Comments are free marks. Every function gets a one-line comment explaining what it does. Every complex block gets a comment. If the assessor reads your code and understands it without running it, you've won.

TIMELINE — SUGGESTED BUILD SCHEDULE

| Week | Date Range | Phase | Deliverable |
| --- | --- | --- | --- |
| Week 3 | Feb 17-20 | Phase 1: HTML skeleton | All HTML written, form and display areas |
| Week 4 | Feb 24-27 | Phase 2: Core JS | Add tasks + display working |
| Week 5 | Mar 3-6 | Phase 3: localStorage | Tasks persist on refresh |
| Week 6 | Mar 10-13 | Phase 4: Delete + Complete | Full delete and toggle complete |
| Week 7 | Mar 17-20 | Phase 5: Search + Filter | Live search and priority filter |
| Week 8-9 | Mar 24 - Apr 3 | Phase 6: CSS | Full responsive styling |
| Week 10-11 | Apr 7-17 | Phase 7: Polish | Edit, comments, validation, extras |
| Week 12 | Apr 21 | SUBMIT | Final test, zip, submit |

▶ This gives you 9 weeks of build time with 2 weeks of buffer. If you fall behind, Phase 4+ can be compressed. Phases 1-3 are non-negotiable — they're the foundation. Never skip ahead to CSS before the JS works.

Emergency scenario: 48 hours before deadline

If you're panicking with 48 hours left, do this:

1. Phase 1-3 in one sitting (2 hours). Copy HTML from Dumbcunt Guide Section 7, JS skeleton from Section 22.

2. Add delete and complete (Phase 4, 45 mins).

3. CSS reset + basic card styling (1 hour). Don't try to make it beautiful. Make it clean.

4. Add comments to every function (15 mins).

5. Test on mobile. Fix any overflow issues.

6. Submit. You'll pass.

A working ugly app beats a beautiful broken one. Functionality first. Always.

PRE-SUBMISSION TESTING CHECKLIST

▶ Run through this list before you submit. Every item should be a yes.

Functionality

☐ Can you add a task with name, description, priority, and due date?

☐ Does the task appear on screen after adding?

☐ Can you delete a task?

☐ Can you mark a task as complete?

☐ Can you undo a completed task?

☐ Do tasks persist after page refresh?

☐ Does search filter tasks as you type?

☐ Does the priority dropdown filter correctly?

☐ Does an empty task name get rejected?

☐ Is the form cleared after adding a task?

Visual / Responsive

☐ Does it look professional on desktop (>1024px)?

☐ Does it look good on tablet (768px)?

☐ Does it work on mobile (375px)?

☐ No horizontal scrolling on any screen size?

☐ Priority indicators visible (border-left colours)?

☐ Completed tasks visually different (strikethrough/opacity)?

☐ Buttons have hover states?

☐ Inputs have focus states?

Code Quality

☐ Every function has a comment explaining its purpose?

☐ Variable names are descriptive (not x, y, temp)?

☐ Consistent indentation (2 or 4 spaces, not mixed)?

☐ No console.log() debug statements left in?

☐ No unused code or commented-out blocks?

☐ HTML validates (no unclosed tags)?

☐ CSS is organised (reset > layout > components > responsive)?

☐ JS is organised (data > functions > event listeners)?

Edge Cases

☐ What happens with 0 tasks? (Should show 'No tasks' message)

☐ What happens with 50+ tasks? (Should still be usable)

☐ What happens if localStorage is full? (Unlikely but good to consider)

☐ What if someone enters <script> in the task name? (Use textContent, not innerHTML for user data)

☐ What if due date is in the past? (Should still work, maybe show as overdue)

The XSS check matters: if you use innerHTML with user input, someone can inject JavaScript. Use textContent for user-provided data. Use innerHTML only for HTML you build yourself with template literals.

REFERENCE MAP — WHERE TO FIND WHAT

▶ When you get stuck on a specific piece, go to these sections:

| I Need To... | Go To | Section |
| --- | --- | --- |
| Understand WHY HTML/CSS/JS are separate | WHY Guide | Sections 1-3, 14, 20 |
| Copy the HTML starter template | Dumbcunt Guide | Section 1 |
| Build the Gelos HTML structure | Dumbcunt Guide | Section 7 |
| Style form inputs | Dumbcunt Guide | Section 12 |
| Style task cards | Dumbcunt Guide | Section 13 |
| Make it responsive | Dumbcunt Guide | Section 14 |
| Write addTask() function | Dumbcunt Guide | Section 22 |
| Write renderTasks() function | Dumbcunt Guide | Section 21 |
| Handle events and delegation | Dumbcunt Guide | Section 18 |
| Use localStorage | Dumbcunt Guide | Section 20 |
| Use array methods (CRUD) | Dumbcunt Guide | Section 19 |
| Debug something broken | Dumbcunt Guide | Section 24 |
| Look up a CSS property | Cheat Sheet | Page 4 |
| Look up flexbox | Cheat Sheet | Page 5 |
| Look up a JS DOM method | Cheat Sheet | Page 7 |
| Look up array methods | Cheat Sheet | Page 8 |
| Understand database concepts | SQL Guide | Sections 1-5 |
| Write SQL queries | SQL Guide | Sections 6-12 |
| Connect C# to SQL | SQL Guide | Section 19 |
| Understand SQL injection | SQL Guide | Section 19 |

BONUS: EDIT TASK IMPLEMENTATION

▶ This is the most valuable bonus feature. It completes CRUD. Here's the exact pattern:

1. Add a global edit state

let editingTaskId = null;

^ null = adding new task. Number = editing existing task.

2. Write editTask() function

function editTask(id) {

const task = tasks.find(t => t.id === id);

if (!task) return;

// Populate form with existing data

document.getElementById('taskName').value = task.name;

document.getElementById('taskDesc').value = task.description || '';

document.getElementById('priority').value = task.priority;

document.getElementById('dueDate').value = task.dueDate || '';

// Switch button text

document.getElementById('addTaskBtn').textContent = 'Update Task';

// Set edit mode

editingTaskId = id;

}

3. Modify addTask() to handle both add and edit

function addTask() {

const name = document.getElementById('taskName').value.trim();

if (!name) return;

if (editingTaskId !== null) {

// UPDATE existing task

const task = tasks.find(t => t.id === editingTaskId);

if (task) {

task.name = name;

task.description = document.getElementById('taskDesc').value;

task.priority = document.getElementById('priority').value;

task.dueDate = document.getElementById('dueDate').value;

}

editingTaskId = null;

document.getElementById('addTaskBtn').textContent = 'Add Task';

} else {

// CREATE new task

const task = {

id: Date.now(),

name: name,

description: document.getElementById('taskDesc').value,

priority: document.getElementById('priority').value,

dueDate: document.getElementById('dueDate').value,

completed: false

};

tasks.push(task);

}

saveTasks();

clearForm();

renderTasks();

}

4. Add edit button to renderTasks()

// In the card innerHTML template, add:

<button class="edit-btn" data-id="${task.id}">Edit</button>

5. Add edit handler to event delegation

// In the taskList click listener:

if (e.target.classList.contains('edit-btn')) editTask(Number(e.target.dataset.id));

6. Add cancel edit option

function cancelEdit() {

editingTaskId = null;

document.getElementById('addTaskBtn').textContent = 'Add Task';

clearForm();

}

Add a 'Cancel' button next to 'Add Task' that's only visible when editingTaskId is not null.

With edit implemented, you have full CRUD: Create (addTask), Read (renderTasks), Update (editTask + addTask), Delete (deleteTask). That's the whole assessment.

Plan the work. Work the plan. Phase by phase.

A working ugly app beats a beautiful broken one.

Vidimus Omnia.